Windigo Player Rating System – Scope & Sequence

Prepared for: Wisconsin Windigo Leadership

Prepared by: Lucas — Analytics Intern

Date: July 2026

Project Type: Pilot Analytics System (Non-Production)

1. Executive Summary

This document outlines the proposed scope and sequence for the Windigo Player Rating System, a pilot analytics initiative designed to support scouting workflows by evaluating players across multiple leagues using consistent, context-adjusted metrics. The system integrates team strength, individual production, travel difficulty, league strength, and age-based development curves to generate a unified Draftability Score.

This Scope & Sequence intentionally limits the project to a pilot-phase analytics system, with no production deployment, no automated scouting decisions, and no operational dependency. The system is intended for internal evaluation, model testing, and leadership review. If leadership determines that a full production system would provide organizational value, a separate Scope & Sequence will be developed to define requirements, architecture, and long-term implementation.

2. Project Purpose

The purpose of this project is to develop a pilot-phase analytical framework that evaluates players relative to their competitive environment, rather than raw box-score production alone. The system identifies players who demonstrate strong performance when accounting for:

- league difficulty

- age-based development expectations

- travel burden and schedule difficulty

- team strength context

- individual production consistency

The Player Rating System does not attempt to predict future performance or automate draft decisions. Instead, it provides a structured, fair, and context-aware method for identifying players who merit deeper scouting attention.

3. Project Objectives

The pilot system will:

- Compute team strength using game results, opponent strength, and travel difficulty.

- Normalize player production across leagues, ages, and roles.

- Apply travel bonuses to highlight resilient, road-tested players.

- Apply league and age multipliers to ensure fair comparisons.

- Generate a Draftability Score for internal scouting prioritization.

- Provide pilot dashboards and reports for leadership review.

- Remain fully isolated from production systems and official draft workflows.

4. Out-of-Scope Items

To maintain project boundaries and avoid unintended commitments, the following items are explicitly out of scope:

- Automated scouting decisions or draft recommendations

- Predictive modeling beyond available historical data

- Shift-level or player-tracking analytics

- Real-time ingestion from external APIs

- Integration with Windigo operational databases

- Public dashboards or external reporting

- Production deployment or long-term maintenance

- Any feature requiring ongoing support after internship completion

5. Deliverables

Phase 1 — Data Acquisition & Cleaning

Deliverables:

- Cleaned datasets for Wisconsin Prep, NAHL, USHL, AAA, and other leagues

- Standardized team names, league labels, and season formats

- Cleaned game logs and player statistics

- Folder structure and naming conventions

Success Criteria: Data is complete, consistent, and ready for integration.

Phase 2 — Data Integration

Deliverables:

- Unified dataset combining team strength inputs, player stats, travel distances, league multipliers, and age curves

- SQL schema populated in Practice_Hockey_Rating_System

- Integrated tables for modeling

Success Criteria: Dataset supports all modeling steps without missing dependencies.

Phase 3 — Exploratory Analysis

Deliverables:

- Team strength visualizations

- Player production distributions

- Travel burden analysis

- League difficulty comparisons

Success Criteria: Exploratory insights confirm data quality and model feasibility.

Phase 4 — Modeling & Signal Isolation

Deliverables:

- Team Strength Model

- Player Production Model

- Travel-Adjusted Production

- League + Age Adjustments

- Draftability Score table

Success Criteria: Models run consistently across seasons and produce interpretable outputs.

Phase 5 — Validation & Historical Testing

Deliverables:

- Historical comparison reports

- Draftability Score validation

- Model tuning recommendations

- Documentation of limitations

Success Criteria: Model outputs align with known draft outcomes and scouting intuition.

Phase 6 — Reporting & Dashboard

Deliverables:

- Pilot dashboard (Power BI or Tableau)

- Team Strength Rankings

- Player Production Rankings

- Draftability Score Leaderboard

- Travel-Adjusted Standouts

- Final report summarizing findings

Success Criteria: Dashboard supports internal scouting review without implying production deployment.

6. Roles & Responsibilities

Analytics / Data Science

- Clean and merge datasets

- Build team and player models

- Run validation

- Produce insights and documentation

- Support dashboard development

Data Pipeline / Visualization Engineering

- Build ingestion pipelines

- Develop dashboards

- Assist with supplemental variable testing

- Maintain reproducibility

Web & Database Infrastructure

- Implement SQL schema

- Maintain Practice_Hockey_Rating_System

- Support future integration if approved

Leadership (Riley)

- Provide approval and direction

- Review pilot outputs

- Determine whether a production system is warranted

7. Risks & Mitigations

Risk 1: Inconsistent historical data formats

Mitigation: Standardization rules and preprocessing scripts.

Risk 2: Missing travel distance data for certain leagues

Mitigation: Use proxy distances or exclude travel bonus for those leagues.

Risk 3: League difficulty multipliers may require calibration

Mitigation: Iterative tuning using historical seasons.

Risk 4: Misinterpretation of Draftability Score

Mitigation: Clear documentation and training for internal users.

Risk 5: Scope creep into production deployment

Mitigation: Explicit pilot-only framing and approval gates.

8. Timeline (Approximate)

| Phase | Duration | Notes |
| --- | --- | --- |
| Phase 1 | 1–2 weeks | Data cleaning and standardization |
| Phase 2 | 1–2 weeks | Integration and schema population |
| Phase 3 | 1 week | Exploratory analysis |
| Phase 4 | 2–3 weeks | Modeling and scoring |
| Phase 5 | 1–2 weeks | Validation and tuning |
| Phase 6 | 1–2 weeks | Dashboard and reporting |

9. Approval Requirements

Progression beyond Phase 3 requires supervisor approval. Dashboard development and database deployment require leadership confirmation. Any production-level implementation requires a separate Scope & Sequence.

10. Conclusion

This Scope & Sequence provides a structured, professional, and appropriately bounded framework for delivering a pilot Player Rating System aligned with Windigo scouting workflows. The project remains non-production, ensuring flexibility for leadership while preventing unintended commitments. If the pilot demonstrates organizational value, a fully scoped production plan will be developed.