Windigo Ice Analytics – Scope & Sequence

A structured plan for the 2026–2027 Ice Depth Analysis Project

1. Purpose

This Scope & Sequence defines the analytical workflow, data sources, and expected outputs for the Windigo Ice Depth & Operations Optimization Project. It outlines what will be analyzed and in what order, ensuring alignment across the analytics team as the project evolves.

The goal is to understand how ice depth, indoor conditions, weather, and operational activities interact.  It will also aim to identify actionable insights for safety, scheduling, and efficiency at The Ponds.

2. Project Scope

In Scope

- Ice depth analysis across 16 rink regions

- Indoor climate integration

- Outdoor weather integration

- Identification of thin-ice events

- Spatial melt pattern analysis

- Correlation analysis between:

  - indoor conditions → ice depth

  - weather → indoor conditions

  - maintenance → ice depth

- Operational insights for rink management

- Initial dashboard development (Power BI or Tableau)

- Recommendations for additional sensors and data collection

Out of Scope

- Full rink automation or real-time system control

- Predictive maintenance modeling beyond available data

- Reconstruction of missing historical data

- Facility-wide IoT deployment or sensor installation

- Energy billing optimization or contract negotiation

- Player analytics or performance modeling

- Financial forecasting or budgeting

- Staff scheduling optimization

- Website development or public dashboards (separate project)

- Machine learning models requiring long-term historical data

3. Sequence of Work

Phase 1 — Data Acquisition & Cleaning

- Create Python code to convert fractional ice depth values to decimals and align with rink seasonal usage

- Standardize region labels and measurement formats

- Import indoor temp/humidity, weather, and maintenance logs

- Validate completeness

- Establish naming conventions and folder structure. Naming conventions will be documented in the Data Management Appendix

Phase 2 — Data Integration

- Align weekly ice depth readings with nearest indoor sensor readings

- Merge daily weather data with indoor conditions

- Integrate operational logs and assign dummy variables to make them usable in correlation and regression

  - HVAC filter changes

  - Des filter changes

  - Ice maintenance (edging, chipping, cross-cutting)

  - Glycol machine adjustments

  - Zamboni maintenance

- Build unified analytical dataset

Phase 3 — Exploratory Analysis

- Document ice depth patterns by region

- Identify thin-ice events and contributing factors

- Examine indoor condition variability

- Visualize spatial melt patterns across 16 regions

- Review operational logs for potential impact on ice quality

Phase 4 — Correlation & Signal Isolation

- Evaluate indoor temp/humidity → ice depth relationships

- Assess weather → indoor condition relationships

- Determine whether outdoor weather directly affects ice depth

- Identify short-term signals independent of seasonality

- Flag regions with abnormal melt behavior

Phase 5 — Modeling & Insight Development

- Build preliminary models linking:

  - indoor conditions → ice depth

  - ice depth → operational risk

- Analyze maintenance impact on ice stability

- Identify operational drivers of thin-ice events

- Highlight regions requiring special attention or airflow adjustments

Phase 6 — Reporting & Dashboard

- Create initial dashboard (Power BI or Tableau)

- Summarize findings in a final report

- Provide recommendations for:

  - sensor placement

  - measurement frequency

  - operational adjustments

- Document reproducibility standards, folder structure, and GitHub organization

4. Expected Outputs

- Cleaned and merged ice depth dataset

- Indoor + outdoor condition dataset

- Weather and indoor condition correlation summary

- Thin-ice event documentation

- Spatial melt pattern analysis

- Initial dashboard for operational use

- Recommendations for additional sensors and data streams

- GitHub repository with structured folders and documentation

5. Roles & Responsibilities

1. Analytics / Data Science

- Cleans data

- Merges datasets

- Runs correlations

- Builds models

- Writes documentation

- Produces insights

- Designs analytical dashboards

2. Data Pipeline / Visualization Engineering

- Weather pipeline

- Power BI dashboards

- Supplemental variable testing

- Occasional Python (even if AI-assisted)

- Front-end mockups

3. Web & Database Infrastructure

- Schema design

- Database creation

- Website development

- Backend structure for long-term storage

6. Data Sources

- Ice depth measurements (Windigo)

- Indoor temperature/humidity (Ponds sensors)

- Outdoor weather (Open-Meteo; NOAA if needed)

- HVAC filter logs

- Des filter logs

- Ice maintenance logs

- Glycol machine logs

- Zamboni maintenance logs

- Future: NOAA, league APIs, operational logs

7. Risks & Constraints

- Weather correlations may be misleading due to seasonality

- Indoor sensor data begins mid-project

- Monthly energy usage limits granularity

- Inconsistent file management (to be resolved via DMP)

8. Success Criteria

The project is successful when:

- Ice depth patterns are clearly documented

- Thin-ice events are identified and explained

- Indoor condition impacts are understood

- Weather relationships are validated or rejected

- Operational logs are integrated meaningfully

- A dashboard is created for operational use

- Recommendations for future data collection are provided

9. Workflow & Data Management

- GitHub for version control

- Microsoft Teams for communication

- Shared folder structure

- Naming conventions

- Documentation standards

10. Open Items

- Additional weather variables

- Indoor sensor expansion

- Approval for database creation